|  |  |  |
| --- | --- | --- |
| **SL** | **Particular** | **Implementation start date** |
| **01** | **Master setup & system configuration** | **20th April 2016** |
| **02** | **HR & payroll (all Unit)** | **25th April 2016** |
| **03** | **Lab management** | **21 April, 2016** |
| **04** | **Sales & Marketing management(PI, Lc,Sample, Bulk order issue)** | **27 April 2016** |
| **05** | **Purchase(PI, LC, GRN)** | **06 May 2016** |
| **06** | **Commercial (PI, LC, Export Document etc)** | **26 April 2016** |
| **07** | **Production mgt (Production Schedule, Production Operation, QC, Finish Goods rcv etc)** | **16 may 2016** |
| **08** | **Delivery & distribution Mgt (DO, Challan, Return,)** | **25 may 2016** |
| **09** | **Commercial (UP,UD,BTMA, MGT etc)** | **05 June 2016** |
| **10** | **Inventory management** | **26 May 2016** |
| **11** | **Financial Accounts** | **12 June 2016** |
| **12** | **Financial Accounts (integration)** | **15 June 2016 start & continue** |
| **13** | **DSS & MIS** | **15 June 2016 start & Continue** |
|  |  |  |